# ACTION PLAN FOR HEALTH AND SAFETY

Name of priority area:  Health & Safety					 Members of staff responsible: Tony Richards/ Chloe Langson

| REQUIREMENTS | # INTENDED IMPACT OF WORK | RESOURCES REQUIRED (STAFFING AND PHYSICAL) | BUDGET SOURCE | What is the deadline for the completion? | REVIEW OF WORK (WHO? WHEN? HOW?) | Who is responsible for the meeting of this target? |
| --- | --- | --- | --- | --- | --- | --- |
| To replace finger guards on doors throughout the school | Children will be safe from trapping their fingers in doors. | To contact dsu for quotes for finger guards | TBC | January 2017 | February 2017 Health and Safety group | Estates manager Head teacher |
| To replace soffits around school site external |  | To contact dsu for for quotes for work to be carried out | TBC | April 2017 | May 2017 Health and Safety group | Estates manager Head teacher |
| Floor strips need replacing in junior and infant corridors | Children and adults will be safe from trip hazards | John Conner planning and development has been out to the school – awaiting outcome | TBC | April 2017 | Review termly Estates manager Head teacher | Estates manager Head teacher |
| Junior playground tarmac starting to crack and starting to rise. Look at replacing tarmac areas where needed | Children will have a safer playground and then play ground markings can be added to aid outdoor learning. | Contact facilities management to investigate | TBC | August2017 | September 2017 Health and safety group | Estates manager Head teacher |
| Fire break glass for outside intervention room and junior class rooms upstairs Contact fire officer for advice on extra break glasses being fitted | Children and adults will be safer in case of a fire. | To contact d.s.u And planning and development | TBC | November 2016 | December 2017 Health and safety group | Estates manager Head teacher |
| Main hall lift shaft wall plaster coming away from wall and crack appearing along wall | Contacted planning and development | Awaiting outcome of survey | TBC | April 2017 | May 2017 Health and safety group | Estates manager Head teacher |
| To put in new toilet roll holders and soaps in to all toilets | Children will have the correct facilities to enable them to use the toilets in an hygienic way. | Ordered new toilet roll holders and soaps |  | December 2016 | January 2017 Health and safety group | Estates manager Head teacher |